## Slide 1: Shopping app
To be designed to help customers check availability and prices, before a visit to local shop.

## Slide 2: Management Plan: steps to success
1. Stakeholder Identification:
Identify all potential stakeholders, both internal and external. This includes clients, end users, project team members, management, regulatory bodies, vendors, and others.
2. Stakeholder Analysis:
For each stakeholder, assess their level of influence and interest in the project. Use a Power/Interest Grid or another appropriate analysis tool. Understand each stakeholder's needs, expectations, concerns, and communication preferences
3.Communication Plan:
Create a detailed communication plan that specifies what information will be communicated, when, and through which channels.
4. Risk Assessment:
Identify potential risks associated with managing stakeholders and outline strategies to mitigate or manage these risks.
5. Feedback Mechanisms:
Implement mechanisms for gathering feedback from stakeholders. This can include surveys, feedback forms, or regular meetings.
Ensure that feedback is analyzed, and action plans are created to address concerns and suggestions.
6. Documentation:
Maintain records of all stakeholder interactions, decisions, and feedback. This documentation is critical for accountability and transparency
7. Contingency Planning:
Develop contingency plans for addressing unexpected changes in stakeholder needs or adverse events.
8. Review and Update:
Regularly review and update the stakeholder management plan to adapt to changing project conditions and evolving stakeholder needs

## Slide 3: Business Owner: Comments for tech app
As a new shop, We require visibility beyond the highstreet, would like a roundtable meeting with key stakeholders to understand how to achieve this.

## Slide 4: External Stakeholder: Requirements to determine the software project.
Business investors/suppliers/sponsors
  This group expressed their concern on return on investments reorders, felt that greater exposure would resolve this problem suggestion on website /mobile app
  Responsibility – Investments, stock supply, feedback.
  Customers/Employees
    General feedback verbal (meeting) written (e-mail)
    Example – It would be nice to be able to things before visiting the shop. Such as availability, price, leave feedback etc.
    Responsibility - Persistent feedback for improvement, reporting of fault i.e. (live Chat) if not automated.
  Owner
    As per opening statement wants to have a way of connecting with customers beyond visiting Highstreet location.
    Responsibility – to feed-in/coordinate with development team and meeting with other external stakeholders groups.

## Slide 5: software requirements: To help the stakeholders, including project managers, developers, and users, to gain a clear understanding of the software's purpose and objectives. To achieve this, we will make sure the following are available to each group as required.
dev
vs code
git
shells
powershell
bash
cmd
deployment
amazon ec2 virual machines
github.com
bash script
front-end
chrome
javascript
html
css
libraries
bootstrap css framework
api
eg., weather api
eg., payments service
backend
database
sqlite
sql

## Slide 6: M.O.S.C.O.W: MoSCoW an acronym for project management and software development to prioritize requirements or features. It is a technique for categorizing requirements into four priority levels: Must-haves, Should-haves, Could-haves, and Won't-haves.
Must Have: | Should Have: | Could Have: | Won’t have:
Informative Home page | Room for expansion. | Interactive graphical banners | Purchase secure orders/shopping basket non secure (requires login)
Login/register –News Letter | Way to alter personal details | A blog post to share experience with other users | Live chat: initially out of scope will be one to revisit.
Links to similar sites for research. | Have a suggested feedback option | Charts and graphs to show case prices of items | Added software requirement to run.
Stock and price checker | Dedicated service team for maintenance and updates, for errors or problems. | Option to upload pictures to get an answer to what is this? | Links to games, requirements etc.

## Slide 7: Development Approaches: To best gage the project development time and life cycle.
Agile:
An incremental and iterative approach to project management and software development. It promotes flexibility and adaptability to changing requirements.
It promotes collaborative, cross functional teams, request small releases and a focus on high functional features. Aiming to improve product quality and customer satisfaction.
Waterfall:
A traditional approach to project management and software development, providing a linear, phase process with distinctive stages for release. This includes design, implementation, testing and management.
Emphases on comprehensive management upfront, which can lead to complication if there are requirements for change.
Chosen Approach: Agile
Better ROI (return of investment) : allows for focus on high level features, provider a faster return on investments via continuous improvements.
Flexibility and adaptability: Allows for improvements, changes in project managements and priorities, allowing for interactive feedback and consideration for fluctuating markets.
Faster delivery: Promoting incremental changes and improvements to the site, when required it allows for a redesign and changes to be made when required.
QA (quality assurance): Make it clearer to test and check features that are delivered perform as expected, if testing proves otherwise then allows for them to require fixes to implemented.
NB. While agile is the preferred choice for the initial stages of the project it may be at time that waterfall can be used as well to help deleiver extra features further down the line we an end goal is clear and present, where no changes would be required.

## Slide 8: Requirements:
Functional Requirements
  Users should be able to... login
  Users should be able to... sign up for an account
  Users should be able to... request support via e-mail or phone.
  Users should be able to... revise their stored info i.e. card, address, email
  User should be able to… sign up for tracker alerts on orders placed
Non-Functional Requirements
  The app should be capable of... delivering pages within 300ms
  The app should be capable of... many concurrent users
  The app should be capable of... being installed different platforms
  The app should be capable of... being rendered correctly on different platforms/browsers
  The app should be capable of… updating automatically for price matching/comparisons.

## Slide 9: Wireframe:Design Look and Feel
Logo
Hero/Banner
News, Links Other
username
password
login
register
1st name
2nd name
postcode
telenumber
username
password
Stock. Prices.
Order sheet
Dynamic sql db
Dynamic sql db/
C#

## Slide 10: Story Board: Fibonacci Scale; we are using this to determine the complexity of the tasks to complete the project.
Create login page.
  As a user I want to login/home page
  Story points 1 (simple and straightforward.)
Implement User authentication
  as a user I want to be able to enter my user name and password
  Story points 2 (Slightly more complex than the login page)
set up db.
  As a developer, I need to set up a dynamic SQL DB to store user details
  Story Points 3 (setting up a DB is more involved)
User registration page
  As a user I would like to register for an account
  Story Points 6(creating a registration page creates more work)
Secure Passwords
  As a developer I ned to securely hash and store passwords
  Story Points 8 (security consideration make this more complex)
User data
  As a developer I need to implement user functionality to retrieve data and display so it can be altered when needed.
  Story points 13(retrieving data from the DB can be complex)
Stock data
  As a developer I need to create a SAQL database to show current stock and availability
  Story point 13( retrieving data from a DB can be complex)
Implement Session Management
  As a developer I need to maintain user security and maintain persistence.
  Story points 21(Security management can be a complex task)

## Slide 11: Degrees of Influence: This will show a visual of the infulenace the stakeholders
Power
Influence
Tech
App
Owner
Sponsor
Regulator
Servicedesk
SME
CEO
BA
Supplier
Developer
Tester
High Power, low interest
PM
Low Interest Low power
High Power. High Interest
High interest, low power

## Slide 12: Time Line: A prediction on completion based on the story.